# GRC Platform Implementation Roadmap

Based on Scrut Platform Gap Analysis & Internal Code Audit

Date: February 6, 2026    |    Stack: Next.js 16 + React 19 + TypeScript 5 + Supabase + Tailwind CSS 4

# 1. Executive Summary

This roadmap addresses 11 critical gaps identified through competitive analysis of the Scrut GRC platform and internal code audit of our codebase. The platform currently has 6 fully functional modules connected to real APIs, 2 pages with mock data, 9 stub pages, and several missing features. The roadmap is organized into 6 phases spanning approximately 8-12 weeks of development.

# 2. Current Platform State

| Module | Status | Details |
| --- | --- | --- |
| Dashboard | Live + Fallback | Real API with fallback aggregation, onboarding checklist added |
| Controls | Fully Connected | CRUD, search, filter, inline status, automation badges added |
| Risks | Fully Connected | CRUD, heat map, risk-control linkage panel added |
| Evidence | Fully Connected | Upload, search, filter, export to CSV/JSON |
| Policies | Fully Connected | Create, publish, ack tracking, version display, needs-review badge added |
| Vendors | Fully Connected | CRUD, risk filtering, assessments endpoint |
| Compliance | Fully Connected | Framework library, requirements, domain grouping |
| Audits | Mock Data Only | 647-line UI exists but uses hardcoded data, no API |
| CSPM | Mock Data Only | 387-line UI exists but uses hardcoded data, no API |
| Incidents | Missing | No page, no API, no database table |
| 9 Stub Pages | Coming Soon | Assets, Access, Employees, Integrations, Reports, Training, Tests, Trust Vault, Corrective Actions |

# 3. Gap Analysis Summary (vs Scrut)

| Gap Category | Priority | Status | Key Action Required |
| --- | --- | --- | --- |
| Incident Response Module | CRITICAL | Missing | Build entire module: DB + API + UI + timeline |
| Integration Layer | CRITICAL | Missing | Build setup wizards, sync logs, token health, evidence mapping |
| RBAC & API Keys | CRITICAL | Partial | Granular permissions matrix, API key self-service |
| Evidence Mapping Transparency | CRITICAL | Missing | Build cross-framework evidence reuse dashboard |
| Dashboard Customization | HIGH | Partial | Add pending tasks widget, role-based views, card customization |
| Risk Scoring Flexibility | HIGH | Partial | Custom scoring models, risk-control effectiveness display |
| Vendor Assessment Builder | HIGH | Partial | Questionnaire builder with branching logic, scoring transparency |
| Guided Onboarding | HIGH | Added | Checklist component created, needs wizard expansion |
| Policy Version Control | MEDIUM | Partial | Auto-increment versions, acknowledgement reminders, training link |
| Training-Policy Integration | MEDIUM | Missing | Link training completion to policy acknowledgement |
| Performance Optimization | MEDIUM | Pending | Lazy loading, pagination, virtualized lists, memoization |

# 4. Phase Breakdown

## Phase 1: Critical Backend (Week 1-2)

Create missing API routes and database migrations for all remaining modules.

- Create audits table + audit_findings + audit_readiness_items migration

- Build Audits API (CRUD + findings + readiness endpoints)

- Create incidents table + incident_timeline migration

- Build Incidents API (CRUD + timeline endpoints)

- Build CSPM/Cloud Accounts API

- Build Assets API and Integrations API

- Build Evidence Mapping API (cross-framework reuse query)

## Phase 2: Rewire Mock Pages (Week 2-3)

Connect the 2 pages with mock data (Audits, CSPM) to real APIs and enhance Settings.

- Audits page: replace mock data with API calls, add readiness checklist tab

- CSPM page: replace mock data with API calls, add sync status + token health

- Settings page: functional profile form, RBAC preview tab, API key management tab, notification preferences

- Admin page: real audit logs, permissions tab, API usage tab

## Phase 3: Build Stub Pages (Week 3-5)

Implement all 9+ stub pages plus the new Incident Response module.

- Incident Response page with timeline, linked resources, runbook templates

- Assets page with criticality tracking and cloud linkage

- Corrective Action Plans with overdue tracking and inline updates

- Reports & Analytics with report builder and trend charts

- Training Management with policy integration

- Integrations Hub with setup wizard, sync logs, token health

- Access Control page with review dashboard and permission matrix

- Employees directory with training correlation

- Control Testing page with automated test indicators

- Trust Vault, Vault, and Updates pages

## Phase 4: Dashboard Enhancement (Week 5-6)

Replace all mock data in 7 dashboard sub-components with real API data.

- Overview component: real stats, pending tasks widget, quick actions

- Compliance View: framework progress, evidence reuse indicator

- Risk View: distribution chart, top risks, control effectiveness

- Evidence View: gap indicator, automated vs manual split

- Policies View: acknowledgement health, overdue reviews

- Vendors View: assessment freshness, pending assessments

- CSPM View: sync health, finding severity breakdown

## Phase 5: Cross-Cutting Polish (Week 6-7)

Global search, notifications, performance optimization, and navigation updates.

- Global search across all modules with Cmd+K shortcut

- Notification panel with proactive alerts (overdue, expiring tokens, etc.)

- Sidebar: add Incidents link, active route highlighting, badge counts

- Performance: React.lazy for modals, pagination, debounced search, useMemo

- Fix Header user dropdown with settings link

## Phase 6: Types & Hooks (Week 7-8)

Add missing TypeScript types and React hooks for new modules.

- Add Audit, AuditFinding, AuditReadinessItem types

- Add Incident, IncidentTimelineEvent types

- Add EvidenceMapping, ControlCoverage, FrameworkCoverage types

- Create useAudits, useIncidents, useAssets, useIntegrations, useCloudAccounts, useEvidenceMapping hooks

- Update index.ts to export all new hooks

# 5. Completed Work (This Session)

| Deliverable | Impact |
| --- | --- |
| Fixed 3 API routes (controls, risks, findings) | Standardized org_id params, added POST endpoints |
| Created 9 React data hooks | Clean frontend-backend communication layer |
| Rewrote 6 core pages to use real API | Dashboard, Controls, Risks, Evidence, Vendors, Policies |
| Built CreateControlModal from scratch | Controls page was just a stub, now fully functional |
| Added OnboardingChecklist component | Addresses complex onboarding gap |
| Added risk-control linkage panel | Expandable panel showing linked controls per risk |
| Added control automation badges | Automated/Manual/Hybrid badges on controls page |
| Enhanced policy version + review display | Version badges, needs-review indicators, ack progress bars |
| Fixed TypeScript error (target_date) | Zero compilation errors |
| Generated 25+ Cursor prompts (CURSOR_PROMPTS.md) | Original development prompts for all modules |
| Generated enhanced prompts (CURSOR_PROMPTS_ENHANCED.md) | Gap-analysis-driven prompts addressing all Scrut issues |

# 6. Key Files Reference

| File | Purpose |
| --- | --- |
| CURSOR_PROMPTS.md | 25 sequential Cursor prompts for building remaining modules |
| CURSOR_PROMPTS_ENHANCED.md | Enhanced prompts addressing all Scrut gap analysis findings |
| GRC_PLATFORM_COMPLETE_ANALYSIS.md | Full investigation report of all broken/missing features |
| src/lib/hooks/*.ts | 9 React data hooks for API communication |
| src/components/OnboardingChecklist.tsx | Setup wizard checklist for new users |
| src/components/modals/CreateControlModal.tsx | Control creation modal |
| src/components/modals/CreateRiskModal.tsx | Risk creation modal |
| src/components/modals/CreateVendorModal.tsx | Vendor creation modal |
| src/components/modals/EvidenceUploadModal.tsx | Evidence upload modal |